## Slide 1: raveBay July 5th, 2017
Project Release Plan
Brian Fabello (Product Owner)
Nathan Wakefield (Scrum Master)
Tommy Tran
Jerry Liu
Justin Lau
Alhomaidi Alotaibi

## Slide 2: raveBay
Project Release Plan
Objective
Create an online marketplace where users can buy/sell EDM event tickets in one easy to use simplified web-based interface.

## Slide 3: raveBay
Project Release Plan
High level goals (from highest priority to lowest)
Ability to let users create an account (verify by email)
Ability to let sellers post their tickets for sale (quantity, location, price, ticket type)
Ability to let buyers search for tickets with a search bar, by event name, event date, or price
Implement a “trusted” feature where users can vouch for a seller to help other buyers feel more comfortable when purchasing tickets (can also help prevent scammers)
Implement reviews where buyers can write reviews about how their transaction went

## Slide 4: raveBay
Project Release Plan
High level goals (continued)
Chat feature to let buyers/sellers communicate where/when to meetup to sell tickets
Implement follow system where users can follow a show they want to attend and will be notified when someone posts a new listing

## Slide 5: raveBay
Project Release Plan – User Stories
Sprint 1
As a developer, I need a database to keep track of posts and accounts.
As a seller, I want a place to post EDM event tickets for sale (quantity, location, price, option to set firm price or have OBO option, ticket type)
As a buyer, I want a place to look for EDM tickets that people have for sale by event name, price, or search bar.

## Slide 6: raveBay
Project Release Plan – User Stories
Sprint 2
As a buyer or seller, I want to create user accounts to let users save their data and build a community.
As a buyer, I want a “trust” system so I can choose who I trust buying from.
As a buyer, I want a review feature to recommend a seller or warn other buyers.

## Slide 7: raveBay
Project Release Plan – User Stories
Sprint 3
As a buyer or seller, I want a chat feature to talk to discuss tickets with a buyer or seller.
As a buyer, I want notifications so I can know when a ticket I want is for sale.
As a buyer, I want to like and comment on posts that I am interested in.

## Slide 8: raveBay
Project Release Plan – Product Backlog
Product Backlog
Create an analytics view to show the trend of ticket prices from initial sale date to start of the event.
Implement a friend feature so users can better connect with each other.
Implement a ticket feed, where other users can see when people post a listing and can like/comment

## Slide 9: raveBay
Project Release Plan – Challenges/Risks
Challenge/Risk 1 Learning new language
Challenge/Risk 2 User databases
Challenge/Risk 3 Pipelining / Multithreading

## Slide 10: raveBay
Project Release Plan – Technologies
Technology 1 Web Development
Technology 2 HTML, JavaScript, CSS
Technology 3 GitHub
Technology 4 Notepad++, Sublime